User story title: Sign up as a customer

Keep any other version here as well, e.g. Create account for service booking.

Priority: 1

High priority for iteration-1. Needed to allow customer participation.

Estimation:

- Nafisa: 2 days

- Prima: 1.5 days

- Htet Myet: 2 days

Assumptions:

- Users will provide email, password, phone number, address, and payment info.

- Users are not applying as artists.

Description:

Description-v1: As a customer, I want to create an account by providing my personal details and payment information, so I can use the services offered.

Tasks:

- Create a registration form for customers, Estimation: 0.5 days

- Add input validation for form fields, Estimation: 0.5 days

- Save customer info to database, Estimation: 1 day

- Display success message and redirect, Estimation: 0.5 day

UI Design:

Completed:

User story title: Sign up as an artist

Keep any other version here as well, e.g. Create artist account, Register to offer services.

Priority: 2

High priority for iteration-1. Required for enabling service providers.

Estimation:

- Drashya: 2 days

- Nafisa: 2.5 days

- Prima: 3 days

Assumptions:

- Artist will provide same personal info as customers.

- Artist must upload a resume file to complete registration.

Description:

Description-v1: As an artist, I want to create an account by providing my personal details, payment information, and submitting my resume, so I can offer my services to customers.

Tasks:

- Add an artist toggle or checkbox on the registration form, Estimation: 0.5 day

- Display file upload field when artist option is selected, Estimation: 0.5 day

- Validate and store resume file along with other info, Estimation: 1 day

- Save all details to the database, Estimation: 0.5 day

Completed:

User story title: Log into my account

Keep any other version here as well, e.g. User login access, Sign in to use services.

Priority: 3

Needed for all further features. Iteration-1 must have.

Estimation:

- Htet Myet: 1 day

- Melvin: 1 day

- Drashya: 1.5 days

Assumptions:

- Users must be registered to log in.

- Login requires valid email and password.

Description:

Description-v1: As a user, I want to log into my account so I can access personalized features.

Tasks:

- Create a login form with email and password fields, Estimation: 0.5 day

- Check if user exists and password matches, Estimation: 0.5 day

- Redirect to dashboard or home after login, Estimation: 0.5 day

UI Design:

Completed:

User story title: View my profile information

Priority: 4

Helps user verify their stored info. Iteration-2.

Estimation:

- Prima: 1 day

- Melvin: 1 day

- Htet Myet: 1 day

Assumptions:

- Only logged-in users can view their profile.

Description:

Description-v1: As a user, I want to view all the information I've provided so I can confirm it's correct.

Tasks:

- Display all personal details of the logged-in user, Estimation: 0.5 day

- Link profile page to navigation or dashboard, Estimation: 0.5 day

Completed:

User story title: Update my profile information

Priority: 5

Ensures user info stays current.

Estimation:

- Nafisa: 2 days

- Drashya: 1.5 days

- Melvin: 2 days

Assumptions:

- Only logged-in users can edit their info.

Description:

Description-v1: As a user, I want to edit my personal details whenever necessary, so my information stays current.

Tasks:

- Add edit fields to profile page, Estimation: 1 day

- Validate inputs and save updates, Estimation: 1 day

Completed:

User story title: See what services are offered

Priority: 6

Essential for booking.

Estimation:

- Htet Myet: 1 day

- Prima: 1 day

- Melvin: 1 day

Assumptions:

- Service list is managed by admin or hard-coded.

Description:

Description-v1: As a customer, I want to view the list of available services, including descriptions and prices, to decide which service suits my needs.

Tasks:

- Design and display a static or dynamic service list, Estimation: 0.5 day

- Link each service to booking functionality, Estimation: 0.5 day

UI Design:

Completed:

User story title: Book an appointment

Priority: 7

Core feature for customers.

Estimation:

- Nafisa: 2 days

- Prima: 2 days

- Melvin: 2 days

Assumptions:

- Users must be logged in to book.

Description:

Description-v1: As a customer, I want to select a service, pick a convenient date and time, and confirm my booking details so I can schedule an appointment.

Tasks:

- Create booking form with date/time pickers, Estimation: 1 day

- Validate and confirm booking inputs, Estimation: 1 day

UI Design:

Completed:

User story title: Store booking details

Priority: 8

Needed to track appointments.

Estimation:

- Drashya: 1 day

- Nafisa: 1.5 days

- Htet Myet: 2 days

Assumptions:

- Booking data is saved immediately after confirmation.

Description:

Description-v1: As a customer, I want my booking details securely saved so I can review or manage them later.

Tasks:

- Store appointment data into system records, Estimation: 1 day

- Redirect or notify user booking is complete, Estimation: 0.5 day

Completed:

User story title: View my appointments (for artists)

Priority: 9

Helps artists plan their work.

Estimation:

- Melvin: 2 days

- Drashya: 2 days

- Nafisa: 2 days

Assumptions:

- Only artist users can see this view.

Description:

Description-v1: As an artist, I want to see all upcoming bookings from customers, including their requested service and contact information.

Tasks:

- Display bookings relevant to the artist, Estimation: 1 day

- Provide filtering or sorting (optional), Estimation: 1 day

Completed:

User story title: Manage appointment status (for artists)

Priority: 10

Needed for managing customer flow.

Estimation:

- Prima: 1.5 days

- Htet Myet: 1 day

- Drashya: 2 days

Assumptions:

- Status options include: Accept, Finish, Cancel.

Description:

Description-v1: As an artist, I want to be able to accept, complete, or cancel appointments so I can effectively manage my schedule.

Tasks:

- Add status controls for each booking, Estimation: 0.5 day

- Save status changes properly, Estimation: 1 day

Completed:

User story title: Understand website purpose easily (Home page)

Priority: 11

For good first impression.

Estimation:

- Nafisa: 1 day

- Melvin: 0.5 day

- Drashya: 1 day

Assumptions:

- Home page includes intro text, buttons, and images.

Description:

Description-v1: As a visitor, I want to quickly understand what this website offers and find the important sections easily.

Tasks:

- Write intro content and basic layout, Estimation: 0.5 day

- Add navigation to main areas, Estimation: 0.5 day

UI Design:

Completed:

User story title: Find business contact information

Priority: 12

Important for communication.

Estimation:

- Prima: 0.5 day

- Htet Myet: 0.5 day

- Melvin: 0.5 day

Assumptions:

- Info includes phone, email, and address.

Description:

Description-v1: As a visitor, I want clear access to the business's contact details so I can easily get in touch if I have questions or concerns.

Tasks:

- Add a contact section with details, Estimation: 0.5 day

UI Design:

Completed: